## Slide 1: Educators Association Website Project Timeline
Design Phase One
Submit: 11/24/2019:
1. Project Timeline, 2.Wireframe, 3.Information Architecture Diagram
Phase Two: Product Page Start
Submit; 11/25/2019: Updated code with bootstrap template, Video embedded, Images optimized,
Phase Two: Product Page Preview
Contingency date Submit; 11/27/2019: Updated code with bootstrap template, Video embedded, Images optimized,
Phase Three Start
Submit; 11/29/2019: Draft with testimonials, tweak and peek, seek feedback.
Phase Three Page Review
Contingency date Submit; 11/30/2019: Draft with testimonials, tweak and peek, applied insights from feedback.
Phase Three Complete
Project Completion; 12/01/2019: